SIMATS ENGINEERING

(SAVEETHA SCHOOL OF ENGINEERING)
Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2 - Agile Sprint Planning & User Story Workshop

NAME : Haashini P
REG NO : 192524047
COURSE CODE : CSA1006
COURSE NAME : Software Engineering
Title : Crop Disease Detection and Farm Advisory Platform
Field : Agriculture

| Course Code: | CSA1006 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 - Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | Haashini P | Reg. No.: | 192524047 |
| Date: | 15-10-2026 | Duration: | 60 minutes |

Code of Conduct

I Haashini P (192524047) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action.

Signature of the Student: Haashini P

Annexure A - Agile Sprint Planning & User Story Workshop

Instructions to Students: Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Problem Statement Title: Crop Disease Detection and Farm Advisory Platform

Problem Domain / Field: Agriculture (AgriTech, Computer Vision & Farm Decision Support Systems)

Question 1: Identify the Project Vision and Stakeholders

Question Requirement: Define the project's vision, objectives, and identify all key stakeholders involved.

Answer 1: Project Vision, Objectives, and Stakeholder Identification

1.1 Project Vision Statement

"To empower agricultural communities and smallholder farmers with an accessible, AI-powered diagnostic and advisory platform that enables real-time crop disease detection from leaf imagery, delivers science-backed prescriptive mitigation advisories (organic and chemical), prevents harvest losses by up to 35%, and fosters sustainable, climate-resilient farming practices through actionable data-driven agronomic intelligence."

1.2 Core Project Objectives

- 1. High-Accuracy AI Diagnostic Engine: Develop and deploy a lightweight convolutional neural network (CNN) model capable of detecting at least 40 prevalent fungal, bacterial, viral, and deficiency diseases across staple crops (Rice, Wheat, Tomato, Potato, Cotton, and Maize) with an accuracy of >= 92% under real field conditions.

- 2. Actionable & Dual-Path Treatment Advisory: Provide instantaneous (<3 seconds), localized treatment advisories offering both chemical options (with exact dosage per acre) and eco-friendly biological/organic treatments to protect soil microbiome and preserve ecological balance.

- 3. Low-Bandwidth Rural Accessibility: Implement an offline-first mobile architecture utilizing local SQLite caching, enabling seamless crop leaf scanning and queueing in remote rural regions with zero or intermittent network connectivity.

- 4. Multilingual & Audio Decision Support: Incorporate localized voice-assisted audio readouts across multiple regional native languages, eliminating educational and literacy barriers for rural farming populations.

- 5. Hyperlocal Outbreak Early Warning System: Correlate real-time microclimate weather parameters (humidity, temperature, leaf wetness) with epidemiological models to alert farmers within a 15 km radius before fungal or pest outbreaks spread.

1.3 Identification of Key Stakeholders & Role Matrix

| Stakeholder Group | Agile / Project Role | Key Responsibilities & Contributions |
| --- | --- | --- |
| Smallholder & Commercial Farmers | Primary End-Users | Capture diseased leaf photographs, view diagnostic results, follow prescriptive treatment schedules, input farm acreage, and submit feedback on crop recovery. |
| Agricultural Extension Officers (AEOs) | Field Advisory & Validation | Validate ambiguous automated diagnoses in their assigned administrative blocks, conduct on-ground farmer training, and monitor regional disease trends. |
| Plant Pathologists & Agronomists | Domain Knowledge Experts | Verify AI diagnostic rule engines, curate approved agrochemical formulations and bio-pesticide dosage tables, and resolve escalated tele-consultation queries. |
| Product Owner (PO) | Agile Strategic Leader | Defines the strategic vision, prioritizes the Product Backlog based on user value and farm criticality, and signs off on sprint deliverables and acceptance criteria. |
| Scrum Master | Agile Process Facilitator | Facilitates Agile ceremonies (Daily Standups, Sprint Planning, Sprint Reviews, Retrospectives), removes team impediments, and monitors sprint velocity. |
| AI / ML Engineering Team | Core Technical Developers | Trains, optimizes, and quantizes computer vision models (MobileNetV3 / ResNet), performs dataset augmentation, and optimizes on-device inference latency. |
| Mobile & Backend Developers | Software Engineering Team | Architects the cross-platform mobile app, builds resilient RESTful APIs, develops the offline sync engine, and manages the cloud database infrastructure. |
| Quality Assurance (QA) Engineers | Software Testing & Validation | Conducts functional testing, load testing, low-connectivity offline simulation testing, and ensures compliance with acceptance criteria. |
| Agro-Input Retailers & Cooperatives | Ecosystem Partners | Ensure timely supply of prescribed bio-fertilizers and targeted crop protection inputs in rural hubs based on aggregated regional disease advisories. |
| Government Agricultural Depts. & ICAR | Regulatory & Institutional Bodies | Provide authenticated regional crop pathology datasets, verify compliance with pesticide usage safety standards, and sponsor rural adoption. |

Question 2: Create Epics and User Stories

Question Requirement: Break down the requirements into Epics and formulate well-structured User Stories using the format: As a <user>, I want <feature>, so that <benefit>.

Answer 2: Strategic Epics Breakdown and Formulated User Stories

2.1 Strategic Epic Breakdown

To ensure modular, scalable, and value-driven agile development, the platform requirements are organized into four strategic Epics:

Epic 1: AI-Powered Crop Disease Diagnosis & Field Image Processing - Encompasses camera integration, image pre-processing, blur detection, on-device/cloud neural network inference, and visual pathogen localization.

Epic 2: Personalized & Actionable Farm Advisory Engine - Covers prescriptive treatment guidelines, calibrated dosage calculations for chemical/organic inputs, acreage multipliers, and regional multilingual audio guidance.

Epic 3: Hyperlocal Weather & Outbreak Warning System - Involves hyperlocal meteorological data integration, microclimate tracking (humidity, temperature), and automated predictive disease outbreak notifications.

Epic 4: Tele-Agronomy Expert Consultation & Collaborative Forum - Enables digital ticketing for complex/unrecognized symptoms, escalation to certified agronomists, and a collaborative farmer community forum.

2.2 Comprehensive User Stories

[US-01] Real-Time Crop Leaf Diagnosis (Epic 1)
As a farmer, I want to capture or upload a clear photograph of my diseased crop leaf using my smartphone camera, so that I can instantly identify the pathogen or pest affecting my field without waiting days for physical laboratory testing.

[US-02] Offline Image Caching & Auto-Sync (Epic 1)
As a farmer in a remote area with erratic internet connectivity, I want my captured crop images to be saved locally on my smartphone and automatically synchronized once network connection is restored, so that I can continue scanning my crops in deep field areas without data loss or app crashes.

[US-03] Dual Treatment Advisory & Dosage Calculator (Epic 2)
As a farmer, I want to receive clear disease treatment advisories categorized into organic biological treatments and chemical interventions with exact dosage per acre, so that I can cure the disease effectively while minimizing chemical costs and preventing soil degradation.

[US-04] Multilingual Voice Readout of Advisory (Epic 2)
As a semi-literate farmer, I want to listen to the disease advisory and chemical safety instructions in my regional native language through voice audio playback, so that I can accurately understand and implement the recommended practices without reading difficulties.

[US-05] Hyperlocal Disease Risk Weather Alerts (Epic 3)
As a farm owner, I want to receive automated weather-triggered alerts when high humidity and temperature create favorable conditions for fungal blight in my region, so that I can execute proactive preventive spraying before the infection manifests and damages crops.

[US-06] Expert Tele-Agronomy Consultation (Epic 4)
As a farmer facing an ambiguous or severe crop symptom, I want to submit a digital consultation request with photos and field notes to a certified agricultural extension officer, so that I can receive verified second-opinion guidance within 24 hours for complex field issues.

[US-07] Diagnostic Confidence & Lesion Heatmap (Epic 1)
As an agricultural extension officer, I want the diagnostic engine to display a confidence score and a visual heatmap highlighting detected leaf lesions, so that I can verify the reliability of the AI diagnosis before endorsing chemical application to farmers.

[US-08] Digital Farm Parcel Health History (Epic 2)
As a farmer, I want to log and view a digital history of disease occurrences and treatments across my registered farm plots, so that I can identify recurring seasonal crop vulnerabilities and make informed decisions on crop rotation and soil management.

Question 3: Define Acceptance Criteria

Question Requirement: Write clear and measurable acceptance criteria for each selected user story using the Given-When-Then format or equivalent.

Answer 3: Measurable Acceptance Criteria (Given-When-Then Gherkin Format)

To ensure precise verification, rigorous quality assurance, and automated BDD testing, acceptance criteria are defined for each core user story across normal happy paths, edge cases, and failure scenarios.

US-01: Real-Time Crop Leaf Image Capture & AI Disease Identification

• Scenario 1: Successful Image Capture & High-Confidence Diagnosis (Happy Path):
Given the user is logged into the mobile app and opens the 'Diagnose Crop' camera screen,
When the user captures an in-focus photo of a diseased tomato leaf and taps 'Analyze Crop',
Then the platform must return the diagnostic result within 3.0 seconds,
And the response must display the primary disease name (e.g., 'Tomato Early Blight - Alternaria solani'), a confidence rating >= 85%, and bounding boxes highlighting the necrotic lesions.

• Scenario 2: Low-Quality or Blurred Image Submission (Edge Case):
Given the user captures an image that is out of focus, motion-blurred, or excessively dark,
When the client-side Laplacian blur detection algorithm evaluates the image sharpness,
Then the application must reject the image before transmitting to the server,
And an informative error prompt must be displayed: 'Image is too blurry or dark. Please hold the phone steady in good lighting and recapture.'

• Scenario 3: Non-Plant Image Rejection (Negative Boundary):
Given the user uploads a photograph containing non-crop objects (e.g., machinery, soil alone, humans),
When the classification filter evaluates the image tensor,
Then the system must flag 'No plant leaf detected',
And prompt the user to capture a clear image of a green or symptomatic crop leaf.

US-02: Offline Image Caching and Background Synchronization

• Scenario 1: Capturing and Queuing Diagnostic Scans in Offline Mode:
Given the smartphone has no active cellular or Wi-Fi internet connectivity,
When the farmer captures a diseased crop image and clicks 'Save & Diagnose',
Then the image and associated metadata (timestamp, GPS coordinates, crop type) must be securely stored in the encrypted local SQLite database,
And the UI must show an indicator: 'Scan saved locally. Will automatically process when online.'

• Scenario 2: Automatic Background Sync upon Network Restoration:
Given there are 3 queued diagnostic requests stored in local offline storage,
When the mobile device connects to an active 3G/4G/5G or Wi-Fi network,
Then the background worker service must automatically upload the queued requests sequentially without requiring user manual intervention,
And trigger a system push notification once all scans are processed: 'Offline scans successfully diagnosed. Tap to view treatment advisories.'

US-03: Dual Treatment Advisory and Dosage Calculator

• Scenario 1: Prescriptive Advisory Display for Confirmed Disease:
Given a confirmed diagnosis of 'Potato Late Blight (Phytophthora infestans)',
When the user navigates to the 'Treatment Advisory' view,
Then the system must present two clearly separated tabs: 'Organic / Bio-Control' and 'Approved Agrochemical',
And provide step-by-step application instructions, required water dilution ratios, and safety withholding periods before harvest.

• Scenario 2: Acreage-Calibrated Dosage Calculation:
Given the advisory recommends Mancozeb 75% WP at a standard rate of 2.0 grams per liter,
When the farmer enters their plot size as '2.5 Acres' and standard sprayer volume,
Then the platform must dynamically compute and display: 'Total Chemical Needed: 1.25 kg in 625 Liters of water',
And display essential PPE warnings: 'Wear mask and gloves during spraying. Do not spray against wind direction.'

US-04: Multilingual Voice Readout of Advisory

• Scenario 1: Regional Language Audio Generation:
Given the farmer's application language profile is set to 'Tamil' (or 'Telugu' / 'Hindi'),
When the farmer taps the 'Listen to Advisory' audio button on the treatment screen,
Then the native text-to-speech (TTS) audio engine must stream natural-sounding regional audio within 1.5 seconds,
And provide standard playback controls (Pause, Resume, Replay, and Speed Adjust).

US-05: Hyperlocal Disease Risk Weather Alerts

• Scenario 1: Microclimate Threshold Exceeded Trigger:
Given weather station data indicates relative humidity > 90% and temperature between 20°C-25°C for 48 consecutive hours in the farmer's registered GPS block,
When the daily epidemiology risk engine executes its scheduled evaluation,
Then an automated high-priority push notification and SMS must be dispatched to registered farmers: 'High risk of Fungal Downy Mildew in your block. Apply preventive bio-fungicide within 48 hours.'

US-06: Expert Tele-Agronomy Consultation

• Scenario 1: Consultation Ticket Dispatch & SLA Tracking:
Given a farmer's crop scan produces an ambiguous AI confidence score (< 70%),
When the farmer taps 'Request Expert Agronomist Review' and submits field notes,
Then a high-priority ticket must be routed to the regional Agricultural Extension Officer's web dashboard,
And the system must guarantee a validated expert response within a 24-hour SLA window.

Question 4: Prioritize the Product Backlog

Question Requirement: Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

Answer 4: Prioritized Product Backlog and Strategic Justification

4.1 Prioritization Methodology & Framework

To maximize immediate value delivery to farmers while managing architectural dependencies, the Product Backlog was prioritized using the industry-standard MoSCoW Framework (Must Have, Should Have, Could Have, Won't Have) combined with a Value vs. Dependency Matrix:

Must Have (M): Non-negotiable core capabilities required for a functional, viable product. Without these, the platform cannot deliver its primary value proposition.

Should Have (S): High-impact features that significantly enhance usability, accessibility, and user retention, planned immediately following core stability.

Could Have (C): Desirable enhancements that provide supplementary value but whose omission does not impair primary diagnostic workflows.

Won't Have (W) [for initial release]: Out-of-scope features reserved for future releases (e.g., automated drone imagery scanning, e-commerce marketplace integration).

4.2 Comprehensive Prioritized Product Backlog Table

| Rank | Story ID | User Story Summary | Business Value | Customer Need / Urgency | Technical Dependencies | MoSCoW | Target Sprint |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | US-01 | Crop Leaf Photo Capture & AI Diagnosis | High | Critical (Instant identification needed) | Camera Hardware, ML Inference API | Must Have | Sprint 1 |
| 2 | US-02 | Offline Image Caching & Auto-Sync | High | Critical (Rural connectivity barrier) | Local SQLite DB, Background Worker | Must Have | Sprint 1 |
| 3 | US-03 | Dual Treatment Advisory & Dosage Calc | High | Critical (Actionable cure for farmer) | Diagnostic Engine, Agronomy DB | Must Have | Sprint 1 |
| 4 | US-04 | Multilingual Voice Readout of Advisory | High | High (Solves literacy / language gap) | TTS Service, Advisory Content | Should Have | Sprint 2 |
| 5 | US-07 | Confidence Score & Lesion Heatmap | Medium | High (Builds diagnostic trust) | Grad-CAM Engine, Image Overlay | Should Have | Sprint 2 |
| 6 | US-05 | Weather-Triggered Outbreak Warning | High | Medium (Proactive risk prevention) | Third-Party Weather API, Geo-Spatial Service | Should Have | Sprint 2 |
| 7 | US-06 | Expert Tele-Agronomy Consultation | Medium | Medium (Fallback for rare diseases) | Ticketing Service, Push Notification | Could Have | Sprint 3 |
| 8 | US-08 | Digital Farm Parcel Health History | Medium | Low (Long-term seasonal analytics) | Cloud Database, Plot Registry | Could Have | Sprint 3 |

4.3 Rationale and Dependency Justification

Core Value Loop Justification: US-01 (Image Capture & Diagnosis) and US-03 (Treatment Advisory) represent the core value loop. Detecting a disease without offering an actionable treatment plan provides zero economic value to a distressed farmer. Conversely, an advisory cannot function without prior diagnosis.

Architectural Prerequisite Justification: In rural agricultural landscapes, network connectivity is notoriously erratic. Building an online-only diagnostic app would lead to immediate abandonment in real field scenarios. Therefore, US-02 (Offline Caching) is classified as a non-negotiable Must-Have for the first release.

Downstream Feature Deferral: Weather warnings (US-05) and expert tele-consultation (US-06) depend heavily on third-party weather APIs, spatial databases, and external agronomist availability. Positioning them in Sprints 2 and 3 allows the engineering team to first stabilize the core ML pipeline and mobile interface.

Question 5: Plan the Sprint Backlog

Question Requirement: Select high-priority user stories for the first sprint and divide them into actionable development tasks.

Answer 5: Sprint 1 Scope, Story Selection, and Granular Task Breakdown

5.1 Sprint 1 Overview & Scope Selection

Sprint 1 Duration: 2 Weeks (10 working days, 80 net engineering hours per person).
Selected Stories: US-01 (Crop Leaf Image Capture & AI Diagnosis), US-02 (Offline Caching & Auto-Sync), and US-03 (Dual Treatment Advisory & Dosage Calculator).
Sprint 1 Focus: Constructing a robust, functional end-to-end MVP that enables a farmer in a remote area to photograph a diseased crop leaf, receive an accurate diagnosis, calculate calibrated chemical/organic treatments, and operate without network crashes.

5.2 Granular Sprint Backlog Task Breakdown Table

| Story ID | Task ID | Actionable Task Description | Component | Owner | Est. Hours | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | T-01 | Design mobile camera UI with leaf alignment reticle overlay | Frontend / Mobile | Mobile Dev 1 | 6 hrs | To Do |
| US-01 | T-02 | Implement on-device OpenCV blur & exposure validation filter | Mobile / CV | Mobile Dev 2 | 6 hrs | To Do |
| US-01 | T-03 | Build FastAPI backend inference endpoint with GPU batching | Backend / Cloud | Backend Dev | 8 hrs | To Do |
| US-01 | T-04 | Deploy quantized MobileNetV3 model on ONNX Runtime server | AI / ML Engine | ML Engineer | 10 hrs | To Do |
| US-01 | T-05 | Integrate REST API client for image upload & diagnostic payload | Frontend / Mobile | Mobile Dev 1 | 6 hrs | To Do |
| US-02 | T-06 | Design local encrypted SQLite database schema for scan queue | Mobile Storage | Mobile Dev 2 | 6 hrs | To Do |
| US-02 | T-07 | Build Android WorkManager background sync service with retry | Mobile System | Mobile Dev 2 | 8 hrs | To Do |
| US-02 | T-08 | Implement backend idempotent batch ingestion & queue handler | Backend / DB | Backend Dev | 6 hrs | To Do |
| US-03 | T-09 | Design PostgreSQL schema for disease taxonomy & treatment rules | Backend / DB | Backend Dev | 6 hrs | To Do |
| US-03 | T-10 | Populate certified advisory database for 40 crop diseases | Agronomy / DB | Agronomist + PO | 6 hrs | To Do |
| US-03 | T-11 | Build mobile advisory UI with Organic vs. Chemical toggle tabs | Frontend / Mobile | Mobile Dev 1 | 6 hrs | To Do |
| US-03 | T-12 | Develop dynamic mathematical dosage calculator based on acreage | Mobile / Frontend | Mobile Dev 1 | 4 hrs | To Do |
| ALL | T-13 | Write automated unit tests for API endpoints & database models | QA / Testing | QA Engineer | 6 hrs | To Do |
| ALL | T-14 | Conduct low-bandwidth offline network simulation & E2E UAT | QA / Field UAT | QA + All Team | 4 hrs | To Do |

Total Estimated Sprint 1 Workload: 88 Hours across 14 actionable tasks.

Question 6: Estimate Effort Using Story Points

Question Requirement: Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

Answer 6: Story Point Estimation Methodology and Justification

6.1 Estimation Technique: Planning Poker with Modified Fibonacci Scale

Effort estimation was performed using Planning Poker based on the Modified Fibonacci Sequence: 1, 2, 3, 5, 8, 13, and 21. Story points represent relative effort rather than absolute calendar hours and reflect a composite evaluation of three core dimensions:

1. Implementation Complexity: Architectural, algorithmic, and user-interface sophistication required to implement the feature.

2. Technical Uncertainty & Risk: Unpredictable dependencies, third-party API stability, hardware variances across mobile cameras, and ML inference precision under diverse field conditions.

3. Volume of Effort: Sheer quantity of code, UI screens, database schemas, test scripts, and validation steps necessary to meet the Definition of Done (DoD).

6.2 Story Point Estimation & Justification Table

| Story ID | User Story Title | Story Points | Complexity | Risk / Uncertainty | Estimation Justification Rationale |
| --- | --- | --- | --- | --- | --- |
| US-01 | Crop Leaf Photo Capture & AI Diagnosis | 8 | High | High | High complexity due to camera API hardware abstraction across heterogeneous Android devices, image pre-processing (blur detection), ONNX runtime integration, and sub-3-second latency SLA requirements. |
| US-02 | Offline Image Caching & Auto-Sync | 5 | Moderate | Moderate | Moderate-to-high complexity involving encrypted local SQLite storage, network state broadcast receivers, Android WorkManager persistence, and conflict-free background retry mechanisms. |
| US-03 | Dual Treatment Advisory & Dosage Calc | 5 | Moderate | Low | Moderate complexity requiring robust database relational schema linking 40 diseases to approved chemical/bio formulations, plus dynamic formula-based dosage arithmetic based on acreage inputs. |
| US-04 | Multilingual Voice Readout of Advisory | 3 | Low | Low | Lower complexity; integrates existing cloud Text-to-Speech (TTS) engine and native audio stream players with pre-compiled regional audio strings. |
| US-05 | Weather-Triggered Outbreak Warning | 8 | High | High | High complexity due to third-party meteorological API integration, spatio-temporal GIS polygon matching for farmer GPS coordinates, and predictive disease incubation rule engines. |
| US-06 | Expert Tele-Agronomy Consultation | 5 | Moderate | Moderate | Moderate complexity involving multi-role ticketing workflow (Farmer -> Extension Worker), multimedia upload attachments, and push notification triggers. |
| US-07 | Confidence Score & Lesion Heatmap | 3 | Moderate | Low | Moderate complexity; requires generating Grad-CAM activation overlays on inference servers and rendering transparent visual bounding polygons on mobile clients. |
| US-08 | Digital Farm Parcel Health History | 3 | Low | Low | Straightforward relational database CRUD operations for storing and displaying historical farm plot diagnostic logs with chronological sorting. |

6.3 Sprint 1 Velocity and Capacity Alignment

• Sprint 1 Selected Stories: US-01 (8 SP) + US-02 (5 SP) + US-03 (5 SP) = 18 Total Story Points.
• Team Historical Velocity: 18 - 20 Story Points per two-week sprint.
• Capacity Validation: With 5 core engineers working over 10 working days, available productive capacity equals ~88 dedicated engineering hours, perfectly aligning with the 84 estimated task hours across the 18 story points, guaranteeing a realistic, achievable, and sustainable sprint commitment.

Question 7: Present the Sprint Goal and Expected Deliverables

Question Requirement: Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

Answer 7: Formal Sprint Goal, Deliverables, and Demonstration Plan

7.1 Formal Sprint Goal Statement

"Deliver an end-to-end functional MVP of the mobile crop health diagnostic module that allows farmers to photograph a crop leaf in the field, receive an accurate AI-powered disease diagnosis within 3 seconds, view certified organic and chemical advisory treatments with acreage-calibrated dosages, and reliably cache diagnostic scans offline when network connectivity is lost."

7.2 Detailed Categorization of Expected Sprint Deliverables

A. Working Software Components (Inspectable Increment):

1. Mobile Diagnostic Client (Android APK v0.1): Cross-platform Android application build featuring responsive camera capture, blur detection reticle, offline scan queue UI, and interactive advisory view.

2. Backend Inference Microservice (FastAPI): Asynchronous RESTful service with GPU acceleration, handling image ingestion, preprocessing, classification inference, and JSON payload responses.

3. Offline Synchronization Engine: Client-side SQLite database and background sync service that automatically enqueues scans during offline periods and uploads them upon network recovery.

B. AI & Machine Learning Assets:

1. Quantized ONNX Model Artifact: Quantized deep convolutional neural network achieving >= 92% top-1 accuracy on validation benchmarks across 40 agricultural disease classes.

2. Image Preprocessing & Blur Validation Pipeline: Automated client-side image sharpness validator that filters out unreadable images prior to server transmission.

C. Agronomic Data Deliverables:

1. Comprehensive Disease & Advisory Catalog: Structured PostgreSQL database populated with certified agrochemical formulations, bio-pesticides, dilution ratios, and safety periods verified by agricultural extension agronomists.

2. Acreage Dosage Computation Module: Algorithmic module converting farmer acreage inputs into precise chemical quantities and water volumes.

D. Engineering Quality & Documentation Deliverables:

1. API Specification & Documentation: Interactive OpenAPI/Swagger documentation detailing all diagnostic, treatment, and synchronization endpoints.

2. Comprehensive Automated Test Suites: Automated test suites covering unit tests, API integration tests, and offline database synchronization tests with >= 85% branch coverage.

3. User Acceptance Testing (UAT) Sign-Off Report: Formal sign-off document from the Product Owner and field extension officers validating the MVP against all accepted Gherkin acceptance criteria.

7.3 Sprint Review Demonstration Scenario

At the Sprint Review meeting, the team will present a live end-to-end demonstration to stakeholders following this realistic agricultural scenario:

Step 1 (Online Capture & Instant Diagnosis): Demonstrate camera reticle alignment, autofocus, and real-time blur detection by capturing a live tomato leaf infected with Early Blight.

Step 2 (Diagnostic Inference & Latency SLA): Observe backend response returning 'Tomato Early Blight' with 94.2% confidence and visual lesion bounding boxes within 2.1 seconds.

Step 3 (Advisory & Dosage Calculation): Review treatment recommendations; toggle between 'Organic Bio-Control' (Trichoderma viride) and 'Chemical' (Mancozeb 75% WP); input '3 Acres' and demonstrate automated dosage computation (1.5 kg chemical in 750L water).

Step 4 (Offline Field Simulation): Switch device to Airplane Mode; capture 2 diseased paddy leaves; verify scans are securely stored locally with 'Queued' status.

Step 5 (Automatic Reconnection & Sync): Disable Airplane Mode; observe background sync worker automatically trigger, transmit queued scans, and dispatch push notifications with complete diagnostic reports.

Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) | Max Marks |
| --- | --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. | 5 Marks |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. | 5 Marks |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. | 5 Marks |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. | 5 Marks |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. | 5 Marks |

Criteria & Marks Summary Table

| Criteria | Mark Awarded |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |